## Slide 1: Understanding Scrum-Agile vs. Waterfall Approaches
A Comparison and Guide for Decision-Making
Dylan Leon August 25th 2024

## Slide 2: Introduction
The purpose of this presentation is to provide a comprehensive overview of two major software development methodologies: Scrum-Agile and Waterfall. This will include an exploration of the key roles, phases, and workflows associated with the Scrum-Agile approach, as well as a comparison with the traditional Waterfall methodology. The goal is to equip leadership with the knowledge needed to make informed decisions about which approach is best suited for our future projects.

## Slide 3: Key Roles in a Scrum-Agile Team
Scrum Master: Facilitates the process, removes impediments, ensures the team adheres to Agile principles.
Product Owner: Represents stakeholders, manages the product backlog, prioritizes tasks based on business value.
Development Team: Cross-functional group that delivers the product increment; includes developers, testers, designers, etc.
Each role contributes to the flexibility, responsiveness, and collaboration that characterize Agile development.

## Slide 4: Phases of the SDLC in Agile
Planning: Continuous, with each sprint including a planning phase to define goals and tasks.
Design and Development: Occurs iteratively within each sprint; designs evolve based on feedback and testing.
Testing: Integrated into each sprint, ensuring that testing is ongoing and issues are caught early.
Deployment: Frequent, with product increments delivered at the end of each sprint, allowing for continuous improvement.
Review and Retrospective: At the end of each sprint, to assess what went well, what could be improved, and plan for the next sprint.
Agile phases are cyclical and overlapping, promoting adaptability and constant refinement.

## Slide 5: The Waterfall Approach
Phases: Requirements > Design > Implementation > Testing > Deployment > Maintenance.
Process Flow: Sequential, with each phase completed before the next begins.
How It Differs: Emphasizes thorough documentation and upfront planning. Changes late in the process are costly and difficult to implement.
Example: If a key feature required a change late in development, like the change in requirements to travel destination. The Waterfall model would necessitate revisiting earlier phases, causing significant delays.

## Slide 6: Choosing Between Waterfall and Agile
Factors to Consider:
Project Scope and Requirements: Waterfall is better when requirements are clear and unlikely to change; Agile is ideal for projects with evolving requirements.
Flexibility: Agile allows for continuous adjustments based on feedback; Waterfall requires a fixed plan.
Timeline and Budget: Waterfall might be preferable for projects with tight, fixed deadlines and budgets, while Agile suits projects where value delivery over time is prioritized.
Risk Management: Agile’s iterative nature allows for identifying and mitigating risks early; Waterfall can be riskier if problems are discovered late.
Based on our experience with the SNHU Travel project, Agile allowed us to adapt to changing requirements and deliver functional increments regularly . Unlike the Waterfall model, which often struggles to adapt to changes late in the process, Agile’s flexibility ensures that the most important features are prioritized and delivered first, maximizing the return on investment (Pressman & Maxim, 2020). This is achieved through Agile’s frequent releases and stakeholder reviews, which allow for continuous feedback and adjustments (Schwaber & Sutherland, 2020).

## Slide 7: Summary and Recommendation
Given the dynamic nature of software development and the likelihood of evolving requirements in most projects, Agile’s flexibility makes it better suited for ensuring that the final product meets current business needs.
Agile’s frequent releases and stakeholder reviews allow for continuous feedback, enabling the team to make adjustments early and often, leading to a higher quality product.
Agile’s focus on retrospectives and incremental improvements ensures that the team is always learning and refining their processes, leading to better outcomes over time.
Agile’s emphasis on delivering value to the customer at the end of each sprint means that the most important features are prioritized and delivered first, maximizing the return on investment.

## Slide 8: References
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The Definitive Guide to Scrum: The Rules of the Game. Scrum.org. https://www.scrumguides.org/scrum-guide.html
Pressman, R. S., & Maxim, B. R. (2020). Software Engineering: A Practitioner's Approach (9th ed.). McGraw-Hill Education.